TEST PLAN DOCUMENT

CONTENTS

- INTRODUCTION	1

- TEST OBJECTIVES	1

- SCOPE OF TESTING	1

- TEST APPROACH	2

- TYPES OF TESTING	2

- TEST ENVIRONMENT	3

- ENTRY CRITERIA	3

- EXIT CRITERIA	3

- RISKS AND MITIGATION PLAN	3

- DELIVERABLES	4

- CONCLUSION	4

- INTRODUCTION

This test plan document describes the objectives, scope and focus of the testing of the PrestaShop demo e-commerce website (https://demo.prestashop.com/#/en/front). The application allows users to browse products, register and log in, search for products, view product details, manage the shopping cart, and proceed through checkout and order placement.

The purpose of this test plan is to verify the functionality, usability, navigation, and reliability of the PrestaShop demo website. The testing focuses on major user-facing features and validates positive, negative, boundary, and input-validation scenarios.

- TEST OBJECTIVES

- Verify all major e-commerce features work correctly

- Identify and document functional defects

- Validate user input fields

- Ensure proper navigation between pages

- Check positive, negative, boundary, and equivalence-partitioning scenarios

- Verify UI behaviour, messages and basic usability

- To automate selected test cases identified as suitable for automation.

- SCOPE OF TESTING

Features to be Tested:

- User Registration

- User Login and Logout

- Home Page

- Product Search and Navigation

- Product Details

- Shopping Cart

- Checkout and Order Placement

- UI and Navigation

- Selected automated test cases using Selenium, Java, TestNG

Features Not be Tested:

- Customer Profile

- Real Payment Gateway Transactions

- Third-Party Integration

- Backend/database code-level testing

- Security Testing

- TEST APPROACH

The approach focuses on validating the core functionalities of the application from an

end-user perspective.

- Type of Testing: Functional testing

- Testing Method: Manual and Automation Testing

- Testing Technique: Black Box Testing

- Test Design: Based on application behaviour, user scenarios, and functional workflows

- Test Coverage: Positive, negative, boundary, and equivalence-partitioning scenarios

- Test Execution: Module wise testing (Login, Cart, Checkout, etc.)

- Automation: Selected test cases automated using Selenium WebDriver, Java, and TestNG

- Validation: Input validation, functional behaviour, UI behaviour, and navigation checking

- Defect Handling: Defects identified during testing will be documented and reported with relevant details such as severity, priority, steps to reproduce, expected result, and actual result.

- TYPES OF TESTING

Types of Testing to be Performed

- Exploratory Testing

- Manual Testing

- Smoke Testing (basic feature verification)

- Usability Testing (basic UI/navigation checking)

- Automation Testing

- Cross Browser Testing

Types of Testing not be Performed

- White Box Testing

- Stress Testing

- Security Testing

- Database Testing

- TEST ENVIRONMENT

Application: PrestaShop E-Commerce Demo Website

URL: https://demo.prestashop.com/#/en/front

Browser Used: Chrome, Microsoft Edge, Firefox

OS: Windows

- ENTRY CRITERIA

- Website is accessible

- Required browser and test setup are available

- Test cases are prepared

- Test data is ready

- Application modules are available for execution

- Automation setup is available for the selected automated test cases

- EXIT CRITERIA

- All planned test cases are executed

- Test results and defects are documented

- Critical/major defects are reported

- Selected automation tests are completed

- Test summary and sign-off documents are prepared

- RISKS AND MITIGATION PLAN

Risks:

- Demo site data resets periodically

- Site may be slow or temporarily unavailable

- Some demo features may not work fully

- Email-dependent scenarios may not receive expected emails

- Application behaviour may vary between sessions or pages

- Automation scripts may fail due to dynamic elements, timing issues, or changes in the application UI.

Mitigation Plan:

- Repeat failed tests to confirm defects

- Execute tests during stable internet connection

- Document all issues clearly

- Focus only on frontend functionality

- Update or adjust automation scripts if locators or UI elements change

- DELIVERABLES

- Test Plan Document

- Test Execution Report

- Bug Report

- Test Summary Report

- Test Sign Off Document

- Automation Test Scripts

- CONCLUSION

This test plan ensures systematic testing of the PrestaShop e-commerce demo website. It helps identify and document defects and validate the application’s functionality and usability from an end-user perspective.