Test Sign-Off Document

Project Name:  PrestaShop E-Commerce Website Testing

Date: 13-september-2026

Tested By: Aiswarya AC

Introduction

This document provides the formal sign-off for the testing performed on the PrestaShop e-commerce application. It summarizes the completion of execution and identifies conditions that must be satisfied before an unconditional release approval can be given.

Objectives

- Verify that the key application features work as expected.

- Identify and document functional defects.

- Validate the overall quality and stability of the application.

- Ensure that critical and major issues are identified before release.

- Provide a final testing status and recommendation for release.

Modules / Features Tested

| SL. No | Feature | Test Cases | Execution Result |
| --- | --- | --- | --- |
| 1 | User Registration | 23 | 19 Passed / 4 Failed |
| 2 | User Login & Logout | 14 | 13 Passed / 1 Failed |
| 3 | Home Page | 16 | 13 Passed / 3 Failed |
| 4 | Product Search & Navigation | 13 | 12 Passed / 1 Failed |
| 5 | Product Details | 21 | 21 Passed / 0 Failed |
| 6 | Shopping Cart | 13 | 11 Passed / 2 Failed |
| 7 | Checkout & Order Placement | 39 | 33 Passed / 6 Failed |

Test Summary

| Test Metric | Result |
| --- | --- |
| Total test cases executed | 139 |
| Passed | 122 |
| Failed | 17 |
| Defects documented | 23 |
| Critical defects | 3 |
| Blocker defects | 1 |
| High-priority defects | 14 |

Defect Summary

| Severity | Defect Count | Priority Distribution |
| --- | --- | --- |
| Blocker | 1 | High |
| Critical | 3 | High, High, High |
| Major | 6 | High, High, High, High, High, High |
| Moderate | 3 | High, High, High |
| Minor | 8 | Medium, Low, Medium, High, Medium, Medium, Medium, Medium |
| Trivial | 2 | Low, Low |
| TOTAL | 23 | High: 14; Medium: 6; Low: 3 |

Exit Criteria Status

- Testing has been completed for the planned test scope.

- Test cases were executed and defects were identified and documented.

- Critical and major defects require resolution and regression testing before production release.

Pending / Risks

- Critical and major defects identified during testing are pending resolution.

- Regression testing is required after defect fixes.

- Payment and email-related functionality may have reliability risks.

- Testing was performed on the PrestaShop demo environment, which may have temporary instability or environment-related issues.

Approvals

| Role | Name | Date |
| --- | --- | --- |
| QA Tester | Aiswarya AC | 13-09-2026 |
| Test Lead | Greeshma Mohan | 14-09-2026 |
| Project Lead | Ganga Jyothi | 15-09-2026 |

Conclusion

Testing has been completed for the defined scope. The identified defects have been documented, and the application requires necessary fixes and regression testing before final release approval.