Test Summary Report for PrestaShop E-Commerce Website

Project Name:  PrestaShop E-Commerce Website Testing

Test Summary Report Date: 13-september-2026

Tested By: Aiswarya AC

Objective of Testing

To validate that all critical functionalities of the e-commerce application (like user registration, login, product search, cart, checkout and order placement) work as expected, are free from critical defects, and provide a smooth user experience.

Scope of Testing

In-Scope:

- Home Page

- Registration

- Login and Logout

- Product Search and Navigation

- Product Details

- Shopping Cart

- Checkout and Order Placement

Out-of-Scope:

- Real-time third-party payment transactions.

- SEO testing.

- Full performance/load/stress testing.

- Backend/source-code validation.

- Customer Profile

Test Environment:

Application: PrestaShop E-Commerce Demo Website

URL: https://demo.prestashop.com/#/en/front

Browser Used: Chrome, Microsoft Edge, Firefox

OS: Windows

Test Artifacts Created

- Test Plan

- Test Scenarios / Test Cases

- Test Execution Report

- Bug Report

- Test Summary Report

- Test Sign-Off Document

- Automation Test Scripts

Testing Types Performed

- Manual Testing

- Functional testing

- Automation Testing

- Smoke Testing (basic feature verification)

- Usability Testing (basic UI/navigation checking)

- Cross Browser Testing

Defect Summary

| Severity | Defect Count | Priority Distribution |
| --- | --- | --- |
| Blocker | 1 | High |
| Critical | 3 | High, High, High |
| Major | 6 | High, High, High, High, High, High |
| Moderate | 3 | High, High, High |
| Minor | 8 | Medium, Low, Medium, High, Medium, Medium, Medium, Medium |
| Trivial | 2 | Low, Low |
| TOTAL | 23 | High: 14; Medium: 6; Low: 3 |

Test Metrics Summary

| Metric | Count |
| --- | --- |
| Total test cases executed | 139 |
| Test cases passed | 122 |
| Test cases failed | 17 |
| Other / unrecorded status | 0 |
| Defects reported (BUG_1 to BUG_23) | 23 |

Test Schedule and Duration

- Test Planning Start: August 13 2026

- Test Execution Period: August 16 2026 – September 12 2026

- Total Duration: 20 working days

Risks and Issues

- Demo website instability or temporary unavailability may affect testing.

- Test data and user accounts may be reset

- Payment methods do not support real-time transactions.

- Dynamic elements and iframe-based content may affect automation.

- Intermittent issues may occur due to the demo environment.

Test Results Summary

- 139 test cases were executed across 7 major features.

- 27 defects were identified during testing.

- Major issues were found in Checkout & Order Placement, Registration, and Product Search & Navigation.

- Product Details had no defects identified.

- Several Critical/Blocker defects were observed, mainly related to payment and email functionality.

- Overall, the application requires fixes and regression testing before final release.

Conclusion and Recommendation

Testing identified several functional issues that may affect the user experience and order completion process. Fix the identified critical and major defects, perform regression testing, and conduct a final validation before release.